CHANGE ADVISORY BOARD

Deployment Request — ESS Portal User Creation Module

| Change Title | Production Deployment — ESS Portal User Creation Module |
| --- | --- |
| Requested By | Quality Engineering |
| Date of Request | 9 September 2026 |
| System / Module | ESS Portal — User Creation & Credential Notification |
| Test Environment | UAT / Staging Environment |
| Target Environment | Production Environment |
| QE Recommendation | Approved for Deployment |

1. Purpose

Quality Engineering requests Change Advisory Board approval to deploy the new User Creation module for the ESS Portal to the Production Environment.

2. Description of Change

This change introduces the ability to create new users directly within the ESS Portal. Upon creation, the new user automatically receives an email notification containing their portal login credentials, allowing them to access the ESS Portal without manual credential handoff.

- New user account creation within the ESS Portal.

- Automated email notification to the new user upon account creation.

- Notification email includes the user's portal login credentials.

3. Testing Summary

QE has verified that user creation completes successfully and that the corresponding email notification, containing the new user's portal credentials, is sent and received as expected.

4. Risk Assessment

As this change transmits login credentials by email, QE recommends confirming that credentials are either temporary/one-time-use or require a forced password change on first login, to limit exposure if the notification email is intercepted or sent to the wrong address. Aside from this consideration, risk of proceeding is assessed as Low, since the change is additive and does not alter existing ESS Portal functionality.

5. Rollback Plan

In the event of unexpected issues in production, the User Creation module will be disabled/rolled back to the previous ESS Portal build, and any affected user accounts will be reviewed and reissued credentials through the prior manual process if necessary.

6. Requested Deployment Window

QE requests CAB approval for deployment and the change window is schedule for the night of 11-09-2026.

7. CAB Review and Approval

This request has been submitted for review by the following stakeholders.

| Reviewer | Name | Date |
| --- | --- | --- |
| Change Advisory Board (CAB) | Mr. Mabiopkeg |  |
| Head of Tech Operations (HOTO) | Mr. Civious |  |
| Customer Success Manager (CSM) | Madam Winnie |  |
| Product Owner | Mr David Maru |  |
| Quality Engineer | Loparatum Plimo | 10-09-2026 |