FINSIGHTS

Post-Deployment Report

| Project | Finsights |
| --- | --- |
| Document Type | Post-Deployment Report |
| Test Environment | Production Environment |
| Report Date | 9 September 2026 |
| Tester | Quality Engineering |
| Status | Critical Issues Identified — Showstopper Present |

| 5 TOTAL FINDINGS | 3 CRITICAL | 1 HIGH | 1 MEDIUM |
| --- | --- | --- | --- |

# 1. Introduction

This report documents findings from post-deployment verification of the Finsights module in the Production Environment. Testing covered authentication (OTP login), system setup, user management, role management, and statement upload/processing. One showstopper issue was identified, alongside two further Critical findings, one High finding, and one Medium performance finding.

# 2. Scope of Post-Deployment Checks

- Authentication — OTP login

- System Setup segment

- User Management segment

- Role Management — creation, editing, activation, deactivation

- Statement upload and processing ('crunching')

# 3. Findings

| Ref# | Module / Segment | Issue Description | Severity | Environment |
| --- | --- | --- | --- | --- |
| PD-01 | Authentication — OTP Login | OTP is not sent to users attempting to log in, preventing access to the platform entirely. Assessed as a showstopper. | Critical | Production |
| PD-02 | System Setup | The Setup segment returns an Error 500, blocking access to system configuration. | Critical | Production |
| PD-03 | User Management | The User Management segment returns an Error 500, blocking user administration. | Critical | Production |
| PD-04 | Role Management — Activation/Deactivation | Role creation and editing work correctly, but activating and deactivating roles fails. | High | Production |
| PD-05 | Statement Processing | Statement upload completes successfully, but crunching/processing takes an excessively long time, likely linked to token usage/limits on the processing service. | Medium | Production |

# 4. Impact and Risk Assessment

OTP Login Failure (PD-01): OTP messages are not being delivered, which means users cannot complete login at all. This is a full-access blocker for the entire Finsights module in production and is classified as a showstopper requiring immediate emergency attention ahead of all other findings.

Setup and User Management Errors (PD-02, PD-03): Both segments return Error 500, indicating a server-side fault. This blocks configuration changes and user provisioning/administration, and — combined with the OTP failure — points to a possible shared underlying cause (e.g. a broken service dependency, misconfiguration, or failed migration) introduced at deployment. Assessed as Critical.

Role Management — Activation/Deactivation (PD-04): Creation and editing of roles work as expected, but the inability to activate or deactivate roles limits administrators' control over role lifecycle and access management. Assessed as High.

Statement Processing Performance (PD-05): Upload itself succeeds, but crunching takes considerably longer than expected, with token usage on the processing service suspected as a contributing factor. This affects turnaround time rather than blocking the workflow outright. Assessed as Medium, with a recommendation to review token/rate limits and processing throughput.

# 5. Work Instructions / Recommended Actions

- Development to treat OTP delivery failure (PD-01) as the top priority — check the SMS/email gateway integration, credentials, and delivery logs immediately; consider an emergency hotfix given the full-access impact.

- Development/Infrastructure to investigate the Error 500 on Setup and User Management (PD-02, PD-03) as a matter of urgency, including a check on whether a common backend service or recent change is responsible across PD-01–PD-03.

- Development to fix the Role Activation/Deactivation toggle (PD-04), given creation and editing are confirmed working.

- Development to review token usage/rate limits on the statement processing service (PD-05) and assess options such as asynchronous processing with progress feedback to the user.

- CAB and HOTO to assess whether an emergency rollback is warranted given users currently cannot log in to production.

- QE to retest all five items immediately following any hotfix, prioritising PD-01 first.

# 6. Deployment Status

Current Status: CRITICAL — SHOWSTOPPER IN PRODUCTION — IMMEDIATE ACTION REQUIRED.

The OTP login failure means users are currently unable to access Finsights in production at all. Combined with Error 500 faults on Setup and User Management, this represents a severe production incident rather than a routine defect list. Emergency remediation or rollback should be considered ahead of the standard fix/retest cycle for the remaining High and Medium items.

# 7. Sign-Off

This post-deployment report has been reviewed by the following stakeholders. Signing below acknowledges awareness of the findings and recommended actions; QE sign-off is withheld while Critical findings remain open.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Quality Engineer (QE) | Loparatum Plimo |  | Withheld — Critical findings open |
| Head of Tech Operations (HOTO) | Mr. Civious |  |  |
| Customer Success Manager (CSM) | Madam Winnie |  |  |
| Change Advisory Board (CAB) | Mr. James |  |  |