EMPLOYEE SELF-SERVICE (ESS)

Post-Deployment Report

| Project | Employee Self-Service (ESS) Portal |
| --- | --- |
| Document Type | Post-Deployment Report |
| Reference Document | ESS Portal Pre-Deployment Report |
| Test Environment | Production Environment |
| Report Date | 9 September 2026 |
| Tester | Quality Engineering |
| Status | Critical Finding Identified — Remediation Required |

| 5 TEST CASES CHECKED | 4 PASS | 1 CRITICAL |
| --- | --- | --- |

1. Introduction

This report documents post-deployment verification of the ESS Portal in the Production Environment, covering the same modules confirmed in the ESS Portal Pre-Deployment Report (9 September 2026): leave balance display, leave types dashboard, Business Central/ESS Portal synchronisation, and profile editing. One new Critical finding was identified during this cycle.

2. Scope of Post-Deployment Checks

- Display of leave balance on the ESS Portal

- Leave types dashboard and corresponding balances

- Leave balance consistency between Business Central and the ESS Portal

- Editable profile segment

- Leave balance deduction following leave approval

3. Findings

| Ref# | Module | Result | Status |
| --- | --- | --- | --- |
| PD-01 | Leave Balance Display | Leave balance displays correctly on the ESS Portal in production. | Pass |
| PD-02 | Leave Types Dashboard | Leave types dashboard renders all applicable leave types with correct balances in production. | Pass |
| PD-03 | BC ↔ ESS Sync | Leave balance figures remain consistent between Business Central and the ESS Portal in production. | Pass |
| PD-04 | Profile Management | The editable profile segment saves changes correctly in production. | Pass |
| PD-05 | Leave Balance Deduction on Approval | Leave balance does not deduct after a leave request is approved; the approved leave is not reflected in the employee's remaining balance. | Critical |

4. Impact and Risk Assessment

Leave Balance Display, Dashboard, BC/ESS Sync, and Profile Editing (PD-01 to PD-04): All four areas continue to function correctly in production, consistent with pre-deployment results.

Leave Balance Deduction on Approval (PD-05): When a leave request is approved, the employee's leave balance is not being deducted to reflect the days taken. This means employees' displayed balances are inaccurate once leave is approved, creating a risk of over-approval of future leave (employees appearing to have more balance than they actually do) and discrepancies between HR records and what is shown on the ESS Portal. Assessed as Critical, as it directly affects the accuracy of leave data relied on for approvals and payroll-adjacent decisions.

5. Work Instructions / Recommended Actions

- Development to investigate and fix the leave balance deduction logic (PD-05) on approval as a priority, including confirming whether the deduction trigger is missing, misconfigured, or failing silently.

- HR/HOTO to manually verify and, if needed, correct any leave balances affected by approvals processed since go-live, to avoid downstream over-approval of leave.

- QE to retest PD-05 immediately following a fix, using a full approve-then-check-balance cycle.

- CAB to be informed of the finding given its effect on data accuracy for an already-deployed module.

- HOTO/DevOps to provision a staging environment with production-like data so future post-deployment checks are not constrained to live production data.

6. Testing Challenges / Limitations

This verification cycle was carried out directly in the Production Environment, which limited the scope of testing that could safely be performed. Live employee data and live leave balances meant that certain scenarios — repeated approvals, edge cases around balance exhaustion, and multi-cycle deduction checks — could not be freely exercised without risking further disruption to real employee records.

- No dedicated production-safe test accounts were available, restricting checks to a small number of real leave requests rather than a full range of scenarios.

- Limited ability to reset or roll back state in production meant retesting the same scenario multiple times was not practical.

- As a result, the full extent of the leave balance deduction issue (e.g. whether it affects all leave types, or only specific ones) could not be fully confirmed within this cycle and should be validated further once a fix is available, ideally in a staging environment with production-like data.

7. Deployment Status

Current Status: CRITICAL FINDING IN PRODUCTION — REMEDIATION REQUIRED.

Core leave visibility, dashboard, sync, and profile functionality remain stable in production. However, the failure to deduct leave balance on approval is a data-integrity issue that should be corrected promptly to prevent inaccurate leave balances from affecting future approvals.

8. Sign-Off

This post-deployment report has been reviewed by the following stakeholders. Signing below acknowledges awareness of the findings and recommended actions; QE sign-off is withheld while the Critical finding remains open.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Quality Engineer (QE) | Loparatum Plimo |  | 10-09-2026 |
| Head of Tech Operations (HOTO) | Mr. Civious |  |  |
| Customer Success Manager (CSM) | Madam Winnie |  |  |
| Change Advisory Board (CAB) | Mr. James |  |  |